TEST PLAN

Single Bet Placement Feature — Sporty Group QA Assignment

Prepared on 24 September 2026

# 1. Project Information

| Field | Details |
| --- | --- |
| Project Name | Sporty Group — Single Bet Placement |
| Feature Under Test | Single Bet Placement (pre-match, football only) |
| Application URL | https://qae-assignment-tau.vercel.app/ |
| Version | 1.0 |
| Document Version | 1.0 |
| Prepared By | Charan Ravula, QA Engineer |
| Prepared On | 24 September 2026 |
| Reviewed By | Hiring Panel — Sporty Group |
| Status | Draft for Review |

# 2. Test Objectives

The purpose of testing the Single Bet Placement feature is to validate that a customer can reliably select a football match, enter a stake, and place a single pre-match bet against the provided web application, while ensuring the financial correctness, error handling, and API contract behavior described in the Feature Specification.

Verify that a valid single bet can be placed end-to-end and the balance, payout, and receipt values are consistent.

Validate stake, selection, match, authentication, and payload rules on both the UI and the API.

Confirm boundary behavior at minimum (€1.00) and maximum (€100.00) stake limits and up to 2 decimal precision.

Confirm that only one active selection is maintained on the bet slip at any given time.

Confirm graceful handling of failure states (error modal, Rebet, Close, top-right X).

Surface high-impact defects and specification ambiguities that could affect users or revenue.

# 3. Scope of Testing

## 3.1 In-Scope

Match list rendering, teams, kickoff, and 1 / X / 2 odds buttons.

Bet slip: selection replacement, stake input, payout calculation, Place Bet, Remove All, per-selection remove.

Place Bet loading state and resolution to success or failure.

Success receipt content: Bet ID, match, selection, stake, odds, payout, timestamp.

Error modal: title, body, Rebet, Close, top-right X behaviors.

Date and odds filters (single day, range, min/max, invalid range feedback).

Business rules: stake range €1.00–€100.00, up to 2 decimals, odds 1.01–1000.00, EUR currency.

API contract for GET /api/matches, GET /api/balance, POST /api/place-bet, POST /api/reset-balance.

API error classes 400, 401, 405, 409, 422, 500.

Authorization header x-user-id on every API endpoint.

## 3.2 Out-of-Scope

Live/in-play betting.

Accumulator / multi-bet flows.

Sports other than football/soccer.

Mobile-specific UX and native mobile apps.

Deposits, withdrawals, KYC and account management.

Non-functional at scale (load, stress, endurance testing beyond smoke checks).

Localization, accessibility (WCAG) full audit, and cross-browser matrix beyond latest desktop Chrome.

# 4. Test Strategy

Testing follows a risk-based, prioritized approach. Manual exploratory testing is used to validate user journeys and business rules, while a small, high-value automation suite protects the core E2E bet placement journey and a critical API validation. Testing is layered across UI and API to isolate defects at the correct level.

| Test Type | Approach | Tools |
| --- | --- | --- |
| Functional / UI | Manual execution of prioritized scenarios plus targeted automation of the critical journey. | Chrome (latest), Selenium WebDriver, Pytest |
| API | Contract, validation, and authorization checks on all documented endpoints. | Python requests, Pytest, Swagger UI /api/docs |
| Boundary / Validation | Equivalence partitioning and boundary value analysis on stake, odds, and payload fields. | Manual + Pytest parameterization |
| Negative / Error Handling | Force failure paths (invalid stake, missing header, unknown match, malformed payload). | Manual + requests |
| Exploratory | Time-boxed session-based testing around the bet placement flow and edge cases. | Chrome DevTools, notes/screenshots |
| Regression | Reuse of automated E2E and API tests on any change to the bet placement flow. | Pytest, Selenium |

# 5. Test Environment

| Component | Configuration |
| --- | --- |
| Application URL | https://qae-assignment-tau.vercel.app/?user-id=<candidate-id> |
| Environment | Vercel-hosted staging (as provided by Sporty Group) |
| Operating System | Windows 11 (64-bit) |
| Browser | Google Chrome (latest desktop version) |
| Screen Resolution | 1920 x 1080 (desktop web) |
| Programming Language | Python 3.11+ |
| UI Automation | Selenium WebDriver + Pytest |
| API Testing | Python requests + Pytest |
| Network | Standard broadband; DevTools throttling used for slow-network checks |
| Authentication | x-user-id header / ?user-id query parameter |
| Test Data | Balance starts at €125.50; reset via POST /api/reset-balance |

# 6. Test Deliverables

| Deliverable | Description | Owner |
| --- | --- | --- |
| Test Plan | This document covering objectives, scope, strategy, schedule, risks, and sign-off. | QA |
| Test Scenarios | Five to six prioritized scenarios with risk rationale, steps, and expected results. | QA |
| Execution Results | Actual results and supporting evidence for the executed high-priority scenarios. | QA |
| Defect Reports | Logged bugs with severity, reproduction steps, expected vs actual, and business impact. | QA |
| Automation Framework | Well-structured Pytest project with page objects, API client, and configuration. | QA |
| Automated Tests | One end-to-end UI test and one API validation test, each with clear rationale. | QA |
| Strategy and Recommendations | Note explaining automation choices, manual-only decisions, and scaling recommendations. | QA |
| Submission Package | Public repository containing all deliverables, with a README covering setup and run steps. | QA |

# 7. Test Schedule

| Phase | Activity | Owner | Duration |
| --- | --- | --- | --- |
| Day 1 | Requirement review, test plan preparation, scenario design. | QA | 0.5 day |
| Day 1 | Environment setup, smoke check of application and API. | QA | 0.25 day |
| Day 2 | Manual execution of top 3 scenarios + exploratory testing. | QA | 0.5 day |
| Day 2 | Defect logging and evidence capture. | QA | 0.25 day |
| Day 3 | Automation framework scaffolding (Pytest + Selenium + requests). | QA | 0.5 day |
| Day 3 | Implement 2 automated tests (E2E UI + API). | QA | 0.5 day |
| Day 4 | Strategy note, README, and submission package. | QA | 0.5 day |
| Day 4 | Final review, cleanup, and GitHub push. | QA | 0.25 day |

Note: This schedule reflects a compressed take-home window. In a delivery project the phases would map to sprint-level activities (planning, execution, regression, sign-off).

# 8. Resources

| Role | Responsibility |
| --- | --- |
| QA Engineer (Candidate) | Test planning, execution, automation, defect reporting, submission. |
| Hiring Panel — Sporty Group | Review deliverables, provide clarifications on ambiguous specification. |
| Development (implied) | Owner of the application under test; would triage and fix defects in a real engagement. |

## Tools

Python 3.11+ and Pytest

Selenium WebDriver (Chrome)

requests (HTTP client)

Chrome DevTools (network inspection, throttling)

Git and GitHub (source control + submission)

VS Code / Kiro IDE (authoring)

# 9. Risks & Mitigation

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Specification ambiguity on minimum stake (€1.00 vs €1.01). | Wrong pass/fail verdict on validation tests. | High | Log as a clarification, test both boundaries, defer final verdict until confirmed. |
| Shared test environment — balance and state may drift between runs. | Flaky tests and false negatives. | Medium | Reset balance via POST /api/reset-balance before critical scenarios; use unique user-id per run where possible. |
| Odds are static per session but could differ across users/environments. | Payout assertions may fail on hard-coded values. | Medium | Read odds from the DOM/API at runtime and compute expected payout dynamically. |
| UI selectors change between deployments. | Automation breakage. | Medium | Prefer stable locators (data-testid, roles); centralize locators in Page Objects. |
| Time-boxed take-home window. | Reduced coverage. | High | Risk-based prioritization; focus on Critical/High scenarios and the two highest-value automated tests. |
| Third-party hosting (Vercel) outage or rate limiting. | Cannot execute tests. | Low | Retry with backoff; document any environmental blockers in the execution results. |

# 10. Entry & Exit Criteria

## 10.1 Entry Criteria

Feature Specification and take-home task documents are available and reviewed.

Test application URL is reachable and returns matches, balance, and API docs.

A valid user-id is available for authentication.

Test environment (Python, Chrome, Selenium, requests) is installed and verified.

Test plan and prioritized scenarios are drafted.

## 10.2 Exit Criteria

All Critical and High priority scenarios have been executed at least once.

All Critical defects are logged with clear reproduction steps and evidence.

The two committed automated tests (E2E UI + API) pass on the target environment.

Any open Critical/High defects have an agreed action (fix, waiver, or documented risk).

All deliverables listed in Section 6 are complete and stored in the correct locations.

Strategy note and recommendations are documented.

## 10.3 Suspension & Resumption Criteria

Suspend testing if the application is unreachable for more than 30 minutes or a Critical blocker prevents further execution.

Resume testing once the environment is stable and any blocker has been resolved or worked around.

# 11. Approvals

The following stakeholders review and sign off this test plan before execution begins.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer (Author) |  |  |  |
| QA Lead / Reviewer |  |  |  |
| Engineering Manager |  |  |  |
| Product Owner |  |  |  |

End of Test Plan — Single Bet Placement Feature — Sporty Group QA Assignment